# Sprint Planning Meeting

# Contents

Table of Contents

# Sprint Planning — September 2, 2026

**Attendees:** Alice (PM), Bob (Eng Lead), Carol (Design), Dave (QA)<br>**Duration:** 60 minutes<br>**Location:** Conference Room B / Zoom

## Agenda

- Review last sprint outcomes

- Prioritize backlog items

- Assign owners and deadlines

- Identify blockers

## Last Sprint Recap

- Shipped batch conversion CLI flags (`--dry-run`, `--output-dir`)

- Fixed table normalization bug in CJK headings

- Deferred template marketplace to Q4

Sprint velocity: 34 points completed (planned 38). Two stories carried over.

## Decisions

- **P0 productization** is the top priority for this sprint

- Examples gallery ships before GitHub templates

- No new engine work until Document AST design is approved

- WeCom import docs remain but are not the primary positioning

## Action Items

- Alice — finalize README copy by Wednesday

- Bob — create 7 example documents and verify conversion

- Carol — design logo and demo assets

- Dave — add CI step for examples conversion

- Bob — write `SECURITY.md` and issue templates

- Alice — update CHANGELOG for P0 release

## Backlog Priorities

| Priority | Item | Owner | Target |
| --- | --- | --- | --- |
| P0 | README repositioning | Alice | Sep 5 |
| P0 | Examples gallery | Bob | Sep 6 |
| P0 | GitHub templates | Bob | Sep 6 |
| P1 | Document AST design | Bob | Sep 15 |
| P1 | Template presets | Carol | Oct 1 |
| P2 | PyPI publish decision | Alice | TBD |

## Discussion Notes

### Examples Gallery

Bob proposed 7 curated examples covering technical, business, academic, API, meeting, AI, and Chinese content. Each example should convert with pandoc only (no mmdc dependency for CI).

### Branding

Carol will deliver minimalist SVG logo (`MD → DOCX`) in near-black (#111827). No mascot, no gradients.

### CI

Dave confirmed the examples conversion step can run on the existing Ubuntu matrix without mermaid-cli.

## Blockers

- None currently

## Next Meeting

**Date:** September 9, 2026<br>**Focus:** P0 acceptance review and P1A kickoff

## Parking Lot

- Web playground (deferred to P2)

- VS Code extension (deferred to P3)

- MCP server (deferred to P4)